NAME: J HARISH ANANDAM	REG NO: 2116241201501

Preparation of a Software Project Plan Covering Scope, Timeline, and Team Roles for a Sample Application

## Aim

To prepare a comprehensive software project plan for a sample application, defining the project scope, development timeline, and team roles and responsibilities required for successful delivery.

## Objective

- Define the scope of the software project, including in-scope and out-of-scope features.

- Develop a realistic project timeline broken down into phases and milestones.

- Identify team roles and responsibilities required across the project lifecycle.

- Plan resource allocation and anticipate project risks with mitigation strategies.

## Selected Software Application

Library Management System (Sample Application)

## Overview

A Library Management System allows a library to:

- Maintain a digital catalog of books

- Register and manage library members

- Issue and return books with due-date tracking

- Calculate fines for overdue returns

- Search and reserve books

- Generate administrative reports

# Project Scope

In Scope

- Book catalog management (add, update, remove books)

- Member registration and profile management

- Book issue and return tracking with due dates

- Automated fine calculation for late returns

- Book search and reservation functionality

- Admin reporting dashboard (inventory, overdue books, fines collected)

Out of Scope

- E-book / digital lending functionality

- Inter-library loan integration with external libraries

- Native mobile application (planned for a future phase)

- Online payment gateway for fine settlement (cash/counter payment only in this phase)

# Team Roles and Responsibilities

| Role | Responsibilities | No. of Members |
| --- | --- | --- |
| Project Manager | Planning, coordination, stakeholder communication, risk tracking | 1 |
| Business Analyst | Requirement gathering, SRS documentation | 1 |
| UI/UX Designer | Wireframes, UI design, usability testing | 1 |
| Backend Developer | API development, database design, business logic | 2 |
| Frontend Developer | UI implementation, client-side integration | 2 |
| QA/Test Engineer | Test case design, functional and regression testing | 2 |
| DevOps Engineer | CI/CD pipeline setup, deployment, server management | 1 |
| Database Administrator | Schema design, performance tuning, backups | 1 |

# Project Timeline

| Phase | Activities | Duration | Deliverable |
| --- | --- | --- | --- |
| Phase 1: Requirement Analysis | Stakeholder meetings, requirement gathering, SRS preparation | Week 1-2 | SRS Document |
| Phase 2: System Design | Database design, UI/UX design, architecture design | Week 3-4 | Design Document, UML Diagrams, DB Schema |
| Phase 3: Development (Sprint 1) | Member management and book catalog modules | Week 5-6 | Working module build |
| Phase 4: Development (Sprint 2) | Issue/return and fine calculation modules | Week 7-8 | Working module build |
| Phase 5: Development (Sprint 3) | Admin reports and search/reservation module | Week 9 | Working module build |
| Phase 6: Testing | Unit, integration, system, and UAT testing | Week 10 | Test Report |
| Phase 7: Deployment | Server setup, deployment, user training | Week 11 | Live System |
| Phase 8: Maintenance | Bug fixes, monitoring, feedback incorporation | Week 12 onward | Support Plan |

# Milestones

| Milestone | Target Week |
| --- | --- |
| SRS Sign-off | Week 2 |
| Design Approval | Week 4 |
| Core Modules Complete | Week 8 |
| Testing Complete | Week 10 |
| Go-Live | Week 11 |

# Resource Allocation

Technology Stack

- Backend: Java/Python (Spring Boot / Django)

- Frontend: React

- Database: MySQL

Tools

- Version Control: Git/GitHub

- Project Management: Jira/Trello

- CI/CD: Jenkins / GitHub Actions

- Hosting: AWS / Azure cloud server

# Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep | Medium | Freeze scope after sign-off; handle changes through a formal change-request process |
| Resource unavailability | High | Cross-train team members; maintain schedule buffer |
| Requirement changes mid-sprint | Medium | Use Agile sprints to absorb changes incrementally |
| Integration delays | Medium | Define API contracts early; use mock testing |
| Delayed testing | High | Run testing in parallel with development sprints |

# Results

- A clearly defined scope prevents feature creep and keeps the team aligned on priorities.

- The 12-week phased timeline balances upfront design rigor with iterative, sprint-based development.

- Clearly defined team roles ensure accountability across every phase of the project.

- Proactive risk management reduces the likelihood of schedule slippage and rework.

# Conclusion

This case study demonstrates that a well-structured software project plan — covering scope, timeline, and team roles — is essential for delivering a project like the Library Management System on schedule and within budget. Clearly defining what is in and out of scope avoids costly scope creep, a phased timeline with milestones keeps development on track, and well-defined team roles ensure accountability. Combined with proactive risk management, this planning approach supports predictable delivery and a high-quality final product.